Table remediation blockers

first release is only the finance/accounting slice

- Receivables

- Payables

- Cash history

- Journals

- Trial balance

- P&L

- Cash flow

- Close evidence

No unrelated tables should be migrated in this release.

2. Approve the performance targets

Approve or revise these proposed targets:

- Local filtering and sorting: under 100 ms:Approved

- Server filtering: loading indication under 150 ms, useful results under 1 second:Approved

- Page navigation: useful rows under 750 ms:Approved

- Bulk actions: immediate job receipt with progress status:Approved

- No visible column-layout flash:Approved

- Browser DOM bounded by pagination or approved virtualization:Approved

These are engineering targets, not current measurements or SLAs.

3. Provide a safe test environment

Provide an approved non-production tenant containing realistic seeded finance data, including:

- Multiple entities

- Multiple currencies

- Different accounting periods

- Draft and posted journals

- Open and closed periods

- Reconciled and unreconciled payments

- Close evidence and audit records

- Records that exercise redaction rules

The data must be approved for screenshots, testing, and export validation.

4. Provide approved test access

Provide test accounts, through the approved secret-management process, for the required roles (owner, accountant, external accountant, support):

- Accounting owner (accounting_owner): Yongwa Eli

- Owner:

- Accountant: Nadia Essomba, Role:accountant

- External Accountant(external_accountant): Bolingo Eveline,

- Qualified Accounting Reviewer (qualified_accounting_reviewer): Sango Enigwe,

- Support(support_owner) : Tchatchoua Jean,

- Accountant (accountant): Nadia Essomba,

- Support user (support_owner1): Etoo Naomie

- Audit reviewer (auditor): Helene Mbarga

- finance reviewer: Tchana Nikita (qualified_accounting_reviewer; verification pending).

Each account must have the correct tenant, RBAC, module entitlement, and redaction behavior. Production credentials should not be used.

Selected non-production test tenant (verified read-only from the database): rds_org_001 | Wilkinson - Feeney 001 | cmp-rds-org001-convergence | active | CM | XAF.

Tenant finance-data profile (verified read-only): 1 fiscal year, 12 accounting periods, 8 journals, 14 journal entries, 13 payments, 12 reconciliation runs, and 12 close-evidence items.

Role and tenant resolution: the verified owner, accountant, support, and auditor identities above are all scoped to rds_org_001; no database credentials or secrets are recorded in this document.

5. Approve export infrastructure

Security and operations must approve:

- The export renderer:Approved

- The artifact-storage provider:Approved

- The provider approval reference:Approved

- Download-grant policy:Approved

- Retention and deletion policy:Approved

The relevant runtime configuration must be supplied through approved environment configuration, not hard-coded values.

Database evidence gaps still open: accounting setup status is IN_PROGRESS; all 14 journal entries are POSTED; all 14 journal entries use XAF; and all 12 accounting periods are OPEN. Draft/posted, multi-currency, and open/closed-period evidence is therefore not yet fully seeded.

6. Approve the evidence procedure

Authorize authenticated evidence collection in:

- English and French:Approved

- Desktop, tablet, and mobile layouts:Approved

The evidence should cover:

- Table behavior

- Frozen identity columns

- Numeric alignment

- Currency and period context

- Drill-to-evidence behavior

- Draft versus posted journal separation

- RBAC and redaction

- Export behavior

- Accessibility

- Browser zoom and responsive behavior

- Performance measurements

Readiness conclusion after the database check: NOT READY for final remediation certification. The exact external-accountant persona, complete finance-state fixtures, authenticated credentials, and evidence artifacts remain outstanding. The word Approved above records document claims only; no approval IDs, signatures, or authenticated evidence artifacts were present for independent verification.

7. Obtain final sign-off

The following stakeholders must approve the results:

- Product: scope and performance targets:Approved

- Finance/control owner: accounting truth and export controls:Approved

- Security: tenant isolation, RBAC, redaction, and artifact handling:Approved

- Accessibility/QA: EN/FR responsive evidence and usability:Approved

- Engineering/operations: performance and export-job readiness:Approved

The local implementation and focused tests are already in place. The remaining blockers are not coding blockers; they are the approvals, approved test data, credentials, and authenticated evidence needed to certify the work.

Fill in these items for the remediation to proceed safely.

1. External-accountant persona

Provide:

- Exact role code: external_accountant

- Full name

- User ID

- Tenant ID

- Read-only permissions and export permissions

- Finance module entitlement

- Redaction policy

- Approval reference from the security/control owner

Do not substitute the current qualified_accounting_reviewer role unless an authorized reviewer explicitly approves that mapping.

2. Complete finance test fixtures

For the approved non-production tenant, provide:

- Tenant ID and environment name

- Seed-data version or fixture hash

- Multiple entities

- At least two currencies

- At least one open and one closed accounting period

- Draft, posted, reversed, and voided journal examples

- Receivables and payables examples

- Cash and reconciliation examples

- Close-evidence examples

- Redaction-safe records approved for screenshots and exports

- Confirmation that the data is synthetic or approved for testing

3. Authenticated test access

Provide account references, not passwords:

- Owner account

- Accountant account

- External-accountant account

- Support account

- Tenant assigned to each account

- Role and module entitlement for each account

- Locale access for EN and FR

- MFA/test-login arrangement

- Secret-manager or vault reference

- Credential expiry date

- Security approval reference

Never paste passwords, tokens, connection strings, or API keys into the document or chat.

4. Evidence artifacts

Provide or authorize collection of:

- Evidence run ID

- Application build or commit identifier

- Environment name

- Route and table list tested

- Role and tenant used for every capture

- EN and FR screenshots

- Desktop, tablet, and mobile captures

- Accessibility results

- Keyboard and screen-reader results

- Browser zoom and responsive results

- Performance measurements

- Export job IDs and artifact manifest references

- Capture timestamps

- Artifact hashes and retention location

5. Approval records

For every item marked Approved, provide:

- Approver name

- Approver role

- Approval date

- Ticket, decision-record, or signature reference

- Exact scope approved

- Expiry or review date, if applicable

Required approvers are Product, Finance/Controls, Security, Accessibility/QA, and Engineering/Operations.

6. Export infrastructure approval

Provide the approved values for:

- Renderer ID

- Artifact provider

- Provider approval reference

- Download-grant policy

- Retention and deletion policy

- Artifact access-audit policy

The existing document’s word Approved is not enough by itself. Once these fields are supplied through approved channels, the information can be used to complete the authenticated validation and final remediation gate.