# R00 decision workbook

R00 WORKBOOK | Revision 1.0 | 7 October 2026

Organization or project legal owner: ______________________________

# D01 Product scope and first customers

Canonical definition: Initial segment, locations, currencies, enabled modules and capability promises. [S1]

Choose who the first supported product is for and what you will promise them. A country choice alone does not select the customer type or authorize a live launch.

## Already confirmed

Cameroon first, later CEMAC expansion, pre-production/demo data and phased implementation are confirmed. Customer sector, entity type, site count, currencies and first-release modules are not yet selected. [S3]

## Proposal for your review

Proposed: select one defined Cameroon customer cohort and qualify online workflows first. Treat accounting and HR/payroll as separately gated capabilities. Use synthetic demonstrations until the relevant acceptance evidence is available.

## Alternatives and consequences

A narrow cohort limits test combinations and support cost. Multiple sectors/sites at launch increase configuration, training and regression coverage. Do not assume every implemented module is promised.

## Evidence to inspect

Customer needs or pilot brief; entity and location inventory; capability matrix; current package acceptance and exclusions. [S1, S2, S8]

## Decision timing and deferral

Individual capabilities may be excluded with a reason and owner. The target cohort and explicit release boundary cannot remain ambiguous when R00 is accepted.

Accountable roles: Product owner + delivery lead. Review: QA lead; domain owners for every promised capability.

Due gate: R00 before the release-scope baseline; R33 still controls actual release.

# D01 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D01.1 Customer and entity Which sector, business/entity type and intended customer cohort? | ________________________________________________ ________________________________________________ |
| D01.2 Sites and users Which locations, number of sites and user roles? | ________________________________________________ ________________________________________________ |
| D01.3 Currency scope Which transaction, functional and reporting currencies? Refer the policy to D02. | ________________________________________________ ________________________________________________ |
| D01.4 Online modules Which modules are required for the first cohort? List each. | ________________________________________________ ________________________________________________ |
| D01.5 Regulated capabilities Which accounting/payroll/tax outputs are promised, conditional or excluded? | ________________________________________________ ________________________________________________ |
| D01.6 Delivery boundary What is demo only, controlled pilot, later release or out of scope? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D02 Accounting policy choices

Canonical definition: Functional currency, rate/rounding, partial-year, close and year-end policies. [S1]

Agree the accounting rules against which the implementation and reports will be assessed. A green test is not an accountant approving the underlying policy.

## Already confirmed

Cameroon is the first jurisdiction. No functional-currency policy, rate source, rounding method, fiscal calendar or close policy has been approved in this pack. [S3, S4]

## Proposal for your review

Proposed: have the accounting owner and qualified accountant document the policy for the selected entity and reporting framework, using explicit examples. Keep unsupported currency/reporting cases unavailable until mappings and source amounts are verified.

## Alternatives and consequences

Single-currency scope reduces conversion cases. Multi-currency scope requires approved rate authority, dates, missing-rate handling and reproducible conversion/rounding. Close-only locking and professionally qualified close have different evidence requirements.

## Evidence to inspect

Entity/framework applicability; rate-source evidence; calculation examples; fiscal-year setup; journal/report tie-outs; close, reopening and correction controls. [S1, S2, S4]

## Decision timing and deferral

The detailed policy may remain pending during development, with a named reviewer and due gate. Affected financial outputs cannot be represented as qualified.

Accountable roles: Accounting owner + qualified accountant. Review: Qualified accountant; engineering verifies the implementation against approved examples.

Due gate: R02, R06, R07 and R20 before financial implementation acceptance.

# D02 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D02.1 Entity and framework What entity/sector and accounting/reporting framework applies? | ________________________________________________ ________________________________________________ |
| D02.2 Currencies and rates Functional/reporting currencies; FX source, rate date and missing-rate rule? | ________________________________________________ ________________________________________________ |
| D02.3 Rounding Precision and rounding method at line, tax, journal and report levels? | ________________________________________________ ________________________________________________ |
| D02.4 Financial calendar Year start/end; first partial year and period boundaries? | ________________________________________________ ________________________________________________ |
| D02.5 Close and correction What blocks close; who locks/reopens; how are corrections and reversals handled? | ________________________________________________ ________________________________________________ |
| D02.6 Year end Required adjustments, opening balances and statements; attach reviewed examples. | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D03 Offline operating limits

Canonical definition: Offline devices, storage/eviction, supported tenders, fiscal limits and recovery. [S1]

Decide whether offline selling is in scope and the exact devices, payments and recovery limits that must be proven before admitting it.

## Already confirmed

The current continuation does not qualify a complete offline pilot. No supported device/tender matrix is approved here. [S2, S3]

## Proposal for your review

Proposed: defer live offline admission until R04/R05 data-conservation evidence and R32 device/pilot criteria pass. Continue controlled engineering tests with synthetic data.

## Alternatives and consequences

Online-only admission has a narrower recovery surface. A controlled offline pilot adds device enrollment, storage loss, retries, uncertain payments, fiscal and support obligations. Browser storage alone is not a durability guarantee.

## Evidence to inspect

Browser/OS/device matrix; capacity and eviction tests; replay/conservation tests; tender/provider/fiscal review; operator recovery drill. [S1, S2]

## Decision timing and deferral

If offline is excluded, record that decision and prohibit offline capability promises/admission. Reopen D03 before enabling it; do not mark the capability verified.

Accountable roles: POS/product + security + country owner. Review: Security owner and country owner; QA and support for device/recovery evidence.

Due gate: R04/R05 design; finalize before R32 offline admission.

# D03 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D03.1 Admission choice Defer offline, controlled pilot, or request qualified release? | ________________________________________________ ________________________________________________ |
| D03.2 Devices Exact device models, OS and browser versions; enrollment/revocation owner? | ________________________________________________ ________________________________________________ |
| D03.3 Storage Queue/capacity limits, eviction detection, older-client shutdown and export policy? | ________________________________________________ ________________________________________________ |
| D03.4 Payments Which tenders are allowed offline; how are uncertain outcomes resolved? | ________________________________________________ ________________________________________________ |
| D03.5 Fiscal limits Which local fiscal/numbering restrictions need country review? | ________________________________________________ ________________________________________________ |
| D03.6 Recovery Lost device, interrupted sync, duplicate/lost-response recovery and support steps? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D04 Access privacy and retention

Canonical definition: Role matrix, legal holds, retention and HR/workforce disclosure. [S1]

Specify who can see and change each class of data, what must be retained, and how sensitive workforce information is protected.

## Already confirmed

Current work uses test/demo data. No production retention schedule, complete access matrix or employee disclosure policy is approved in this pack. [S3]

## Proposal for your review

Proposed: use minimum role-based access, explicit employee/manager/accountant scopes and controlled export permissions. Keep payroll details restricted and define legal-hold precedence before adopting deletion schedules.

## Alternatives and consequences

Broad convenience access increases disclosure risk and review burden. More granular access requires role testing and support procedures. Retention periods must follow entity/data applicability review, not a guessed universal duration.

## Evidence to inspect

Data inventory and classification; role/tenant/action matrix; employee disclosure rules; retention and hold sources; export and access-revocation tests. [S1, S2]

## Decision timing and deferral

Missing policy blocks affected sensitive use or deletion. Record the exact restricted data/actions and reviewer due date; pre-production status alone does not prove every record is synthetic.

Accountable roles: Privacy/records + HR + AppSec. Review: Application security; qualified legal/privacy advice for applicable retention and disclosure duties.

Due gate: R08, R10, R16 and R28 before enforcement acceptance and sensitive launch.

# D04 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D04.1 Access matrix For each role: view/change/approve/export rights and organization/employee scope? | ________________________________________________ ________________________________________________ |
| D04.2 Sensitive data Who may see salary, identity, health/leave documents and bank details? | ________________________________________________ ________________________________________________ |
| D04.3 Self service What can employees, managers, HR and delegated accountants access? | ________________________________________________ ________________________________________________ |
| D04.4 Retention Schedule by record class, authority source, start trigger and archive owner? | ________________________________________________ ________________________________________________ |
| D04.5 Holds and deletion Who imposes/releases holds; how do holds override deletion and backups? | ________________________________________________ ________________________________________________ |
| D04.6 Disclosure Permitted recipients, purpose, masking, audit trail and revocation process? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D05 Country review and external authority

Canonical definition: Named country experts, rule versions, providers and submission authority. [S1]

Name qualified people to review each regulated capability and identify who can authorize real provider operations or statutory submissions.

## Already confirmed

Cameroon-first source research exists, with unresolved current-law interpretation and reviewer requirements. Source discovery is not statutory approval. No expert appointments or provider/submission authority are confirmed here. [S4]

## Proposal for your review

Proposed: review accounting, tax, payroll/labour, social insurance and fiscal/declaration capabilities separately. Bind each approval to a rule version, applicable entity/employee cases and independent expected examples.

## Alternatives and consequences

Prepare exports for authorized human review, or later qualify direct submission through a named provider/authority. These are distinct capabilities; approving one does not authorize the other.

## Evidence to inspect

Qualifications and appointments; current source snapshots; rule/version/effective-date map; reviewed fixtures; provider acceptance and submission mandates. [S1, S4, S5, S6]

## Decision timing and deferral

Record missing experts/sources/providers as unresolved. Keep that regulated capability or real submission unavailable; independent engineering may continue.

Accountable roles: Country/integration leads + business approvers. Review: Qualified Cameroon accounting, tax, payroll/labour and social-insurance expertise as applicable; independent technical reviewer.

Due gate: Begin appointments at R00; complete per capability at R18/R19 before activation.

# D05 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D05.1 Capability coverage Which accounting, payroll, tax, CNPS, fiscal or declaration capabilities? | ________________________________________________ ________________________________________________ |
| D05.2 Experts For each capability: real reviewer, qualification, Cameroon scope and independence? | ________________________________________________ ________________________________________________ |
| D05.3 Rule versions Exact pack/rule version, sources, effective dates and customer applicability? | ________________________________________________ ________________________________________________ |
| D05.4 Expected results Who independently checks normal, boundary and exception examples? | ________________________________________________ ________________________________________________ |
| D05.5 Providers Provider/account/capability and sandbox/live environment; credential reference only? | ________________________________________________ ________________________________________________ |
| D05.6 Submission mandate Who may prepare, approve and execute each real payment or filing? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D06 Optional feature priorities

Canonical definition: Which optional lot/landed-cost/assets/budget/cohort features are required. [S1]

Choose which optional extensions are justified by an actual customer need. A promised optional feature becomes required for that cohort.

## Already confirmed

No acceptance of R34–R37 optional capabilities is established by the general modernization request. [S1, S8]

## Proposal for your review

Proposed: assess each feature independently and defer those without a named customer decision, usable source data and measurable acceptance scenario.

## Alternatives and consequences

A bounded extension can satisfy a real sector requirement but adds implementation and assurance work. Deferral protects delivery focus; it also forbids promising that feature for the selected cohort.

## Evidence to inspect

Customer requirement, source-data assessment, bounded feature definition, cost/effort review and acceptance example. [S1, S8]

## Decision timing and deferral

Required / deferred / not applicable must be recorded for each feature, with reason and reassessment trigger. Do not treat all optional features as one yes/no decision.

Accountable roles: Product + actual customer + domain owner. Review: Relevant inventory/accounting/finance/data domain owner.

Due gate: R34–R37 before committing implementation capacity; earlier if promised to the first cohort.

# D06 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D06.1 Traceability Lot/serial/expiry and unit conversion: required, deferred or not applicable; why? | ________________________________________________ ________________________________________________ |
| D06.2 Inventory economics Landed cost and replenishment: scope, customer need and source quality? | ________________________________________________ ________________________________________________ |
| D06.3 Fixed assets Asset subledger/automation: material customer requirement and accounting owner? | ________________________________________________ ________________________________________________ |
| D06.4 Planning Budgets and scenario cash forecasting: decisions supported and data required? | ________________________________________________ ________________________________________________ |
| D06.5 Customer analysis Cohort/retention analytics: business purpose and identity/consent constraints? | ________________________________________________ ________________________________________________ |
| D06.6 Commitment For each accepted feature: cohort, owner, acceptance example, effort and due gate? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D07 Operational service objectives

Canonical definition: Deployment workload, latency, error, backlog, cost, RPO/RTO and alert objectives. [S1]

Agree the operating conditions and measurable service limits before judging operational readiness. RPO means acceptable data-loss window; RTO means acceptable recovery time.

## Already confirmed

Current evidence does not qualify a fresh integrated build/package, complete browser journeys or production recovery. No measured production service objectives are approved here. [S2, S3]

## Proposal for your review

Proposed: first measure representative workloads in a controlled environment, then agree explicit thresholds and measurement windows with product, finance and SRE. Do not publish unmeasured service promises.

## Alternatives and consequences

Tighter latency/recovery targets generally require more capacity, recovery automation and support expenditure. A smaller bounded cohort may reduce the initial operating envelope but still needs measured acceptance.

## Evidence to inspect

Deployment topology; workload model; reproducible baseline measurements; restore drill; worker/backlog monitoring; alert delivery and cost model. [S1, S2]

## Decision timing and deferral

Leave unknown thresholds blank with a measurement owner/date. That service promise remains unqualified. Record zero silent event loss, duplicate economic effects and unauthorized access as proposed invariants, not measured achievements.

Accountable roles: SRE + product + finance. Review: Product owner and finance owner; independent QA/technical evidence review.

Due gate: R23/R30 before measuring operational acceptance against agreed limits.

# D07 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D07.1 Environment and workload Hosting/topology; tenant/user concurrency, data volume and peak transactions? | ________________________________________________ ________________________________________________ |
| D07.2 Latency and errors Critical journeys, percentile/window, acceptable latency and error-rate thresholds? | ________________________________________________ ________________________________________________ |
| D07.3 Workers Queue age/backlog/throughput targets and escalation conditions? | ________________________________________________ ________________________________________________ |
| D07.4 Recovery RPO and RTO per service/data class; how will restore be measured? | ________________________________________________ ________________________________________________ |
| D07.5 Cost and alerts Budget, measurement unit/window, alert recipient and escalation response? | ________________________________________________ ________________________________________________ |
| D07.6 Acceptance method Test dataset, duration, observer, evidence location and remeasurement trigger? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.

# D08 Pilot admission and observation

Canonical definition: Pilot cohorts, minimum volume, business-cycle coverage and observation window. [S1]

Define a fair pilot test in advance: participants, duration, business cycles, acceptance evidence and stop conditions.

## Already confirmed

Cameroon is prioritized. No named pilot customer, transaction-volume threshold, observation window or pilot authorization has been confirmed. [S3]

## Proposal for your review

Proposed: admit a bounded cohort only after its applicable security, data, country and provider gates pass. Agree the pilot criteria before seeing the results; keep online and offline admission distinct.

## Alternatives and consequences

A shorter/narrower pilot costs less but cannot demonstrate unobserved business cycles. Broader admission needs more support and evidence. A synthetic rehearsal is useful but does not establish real-customer pilot performance.

## Evidence to inspect

Named cohort and permitted capabilities; signed criteria; support/rollback plan; representative business-cycle evidence; gate matrix and independent review. [S1, S2]

## Decision timing and deferral

Pilot may be deferred while engineering continues. No admission or release approval follows from a draft plan or successful rehearsal.

Accountable roles: Release owner + pilot operations. Review: Product, QA and relevant domain owners; country/provider reviewers for regulated or external capabilities.

Due gate: Before R32/R33; criteria must not be invented after results.

# D08 response and validation

DRAFT. Complete this page, attach supporting evidence, and use document 04 for the actual decision and signature. A recommendation is not selected until you record it here.

| Question to answer | Your answer or evidence reference |
| --- | --- |
| D08.1 Cohort Customers/sites/users/devices, contacts and online/offline capabilities? | ________________________________________________ ________________________________________________ |
| D08.2 Entry criteria Which R packages and country/provider approvals must pass first? | ________________________________________________ ________________________________________________ |
| D08.3 Coverage Which sales, returns, close, payroll and reporting cycles must be observed? | ________________________________________________ ________________________________________________ |
| D08.4 Volume and time Minimum volume per workflow, duration/window and who sets the threshold? | ________________________________________________ ________________________________________________ |
| D08.5 Stop and recovery Stop criteria, incident owner, data reconciliation and rollback/support plan? | ________________________________________________ ________________________________________________ |
| D08.6 Exit authority Who reviews results, accepts residual limits and separately authorizes release? | ________________________________________________ ________________________________________________ |

Exact selected proposal or changes: _______________________________________
______________________________________________________________________

Reason and material consequences: ________________________________________
______________________________________________________________________

Conditions or unresolved items and restrictions: _____________________________
______________________________________________________________________

Named owner: __________________  Required reviewers: _____________________

Evidence versions/locations: __________________  Due gate/date: ______________

Decision outcome is recorded separately in document 04. Reopen on a change to scope, policy, applicable law/rules, evidence or authority relevant to this decision.